AI Language Tutor

Phased Engineering Roadmap

A Senior Engineer's Guide to Building Without Overengineering

| 5 Phases | Ship MVP Week 3 | Honest Scope | Recruiter-Proof |
| --- | --- | --- | --- |

# 0. The Engineering Philosophy

Before any code, before any folder structure, before any tech choice — you need to understand how a senior engineer actually thinks about building systems. This document is not a list of features. It is a way of thinking.

## The Core Principle: Earn Complexity

Every abstraction, every service, every layer of indirection has a cost. It costs time to build, time to debug, time to explain in interviews, and — most importantly — it costs your ability to finish the project. Complexity must be earned by a concrete, present problem. Not a future one.

✅ Senior engineer tip A working, deployed, text-only AI chatbot with clean TypeScript and a sensible database schema is more impressive than a half-finished microservice architecture with 12 unconnected folders. Build the boring thing first. Make it work. Then make it better.

## What Kills Portfolio Projects

| Trap | What it looks like | Antidote |
| --- | --- | --- |
| Over-scoping Day 1 | Designing for 10,000 users when you have 0 | Scope for 1 user. Add infra when you have 10. |
| Framework Addiction | Choosing Mastra, Langchain, etc. before understanding the problem | Write plain TypeScript. Reach for frameworks when pain is real. |
| Premature Abstraction | BaseAgentFactoryOrchestrator classes before a single agent works | Write the thing directly. Extract patterns after the 3rd repetition. |
| Perfect Folder First | Spending a week on folder structure before writing any logic | Flat structure first. Refactor when files get hard to navigate. |
| Never Deploying | Local only. No live URL. No demo. Invisible to recruiters. | Deploy after Phase 1. Every phase ends with a live URL. |
| RAG Too Early | Vector databases before you have users or content to retrieve | RAG solves a real problem. Build it when the problem is real. |
| Redis Too Early | Session caching before you have concurrent sessions | In-memory Map works for 100 concurrent users. Use it. |
| Microservices Early | Splitting into services before the monolith is working | Monolith first, always. Split when you feel the seams. |

## How This Document Works

- 5 phases, each independently deployable and demo-able

- Each phase has a strict DO build / DON'T build yet split

- Architecture evolves only when the previous layer is proven

- Every phase ends with a deployment — no phase is theoretical

- Honest notes on what to cut entirely (RAG, Redis, Mastra)

- Interview talking points per phase — what recruiters actually care about

# 1. Master Phase Overview

| Phase | Name | Duration | Deploys? | Demo-able as Portfolio? |
| --- | --- | --- | --- | --- |
| 1 | Foundation — Text AI Chat | 2–3 weeks | Yes — Day 1 goal | Yes. Clean full-stack AI app. |
| 2 | Streaming + Scenario System | 1–2 weeks | Yes — redeploy | Yes. Real-time AI feels premium. |
| 3 | Voice Pipeline | 2 weeks | Yes — redeploy | Yes. Rare in portfolios. |
| 4 | Memory + Feedback System | 1–2 weeks | Yes — redeploy | Yes. Personalization = product thinking. |
| 5 | Polish + Production Hardening | 1–2 weeks | Yes — final URL | Yes. Separation from amateurs. |

## What Is Deliberately Excluded (and Why)

| Feature | Why It's Excluded | What to Do Instead |
| --- | --- | --- |
| Mastra / LangChain | Opaque framework. Interviewers don't know it. You can't explain internals. Adds dependency risk. | Plain TypeScript classes. You own every line. |
| Redis | No concurrent users yet. In-memory Map is identical at this scale. | Add if/when you deploy horizontally. Not before. |
| Vector DB / RAG | RAG solves retrieval at scale. You have no content corpus yet. | Design DB to make future RAG non-breaking. Don't build it now. |
| Multi-provider AI | Abstraction layer with one provider is just extra code. | One provider (Groq). Abstract when you add a second, not before. |
| Microservices | Single-developer project with no scaling pressure. Monolith is correct. | Extract services from the monolith if/when specific parts need it. |
| Docker / Kubernetes | Portfolio projects don't need container orchestration. | Railway and Vercel handle deployment. Docker adds zero value here. |
| Job Queues (BullMQ) | You have no background jobs at portfolio scale. | If feedback generation takes too long, revisit. Not a day-1 concern. |
| Emotion Detection | High complexity, low signal, no dataset, no training. | Cut entirely. Not worth the engineering cost. |

| Phase 1 | Foundation — Text AI Chat Build the simplest possible thing that is genuinely useful and deployable. |
| --- | --- |

The only goal of Phase 1 is this: a user can register, start a conversation with an AI tutor in a chosen language, exchange messages, and come back the next day to read the history. That is it. Everything else is Phase 2 or later.

🎯 Phase 1 Definition of Done Deployed URL. User can register, login, select a language, have a multi-turn AI conversation, and see their session history. No voice. No streaming. No agents. No memory. Done.

## 1.1 — What to Build (Exact Features)

### Authentication

- Email + password registration

- Login with JWT (stored in localStorage — simple is fine here)

- Protected routes — redirect to login if no token

- No OAuth, no magic links, no refresh tokens yet — that's scope creep

🚫 Do NOT build yet Do NOT implement OAuth, email verification, or refresh token rotation in Phase 1. Each adds 4–8 hours of work for zero portfolio value. A recruiter does not care how you auth.

### Language + Session Setup

- Language selection screen (8 languages: Spanish, French, German, Italian, Japanese, Mandarin, Portuguese, Arabic)

- Level selection (beginner, intermediate, advanced)

- 'Start session' creates a session row in the DB

- No scenario generation yet — just a hardcoded system prompt per language

### Chat Interface

- Simple message thread: user messages (right), AI messages (left)

- Text input with Send button and Enter key support

- Messages persist in DB and reload on refresh

- 'End session' button marks session complete in DB

- No streaming — full response displayed when complete (loading spinner shown)

⚠️ Warning No WebSockets in Phase 1. HTTP POST to send a message, wait for response, display it. This is not a limitation — it is the correct choice. WebSockets solve a real-time problem you don't have yet.

### Session History Page

- Dashboard listing past sessions with language, date, status

- Click into a past session to re-read the transcript

- No analytics yet — just a list

## 1.2 — Architecture

### Request Flow

Browser → POST /api/chat → Hono Route → Groq API → Response → Save to DB → Return to Browser

No queues. No agents. No streaming. One HTTP round trip.

### AI Integration (Keep It Simple)

In Phase 1, your entire 'AI system' is this:

// This is your entire AI layer in Phase 1

async function getAIResponse(messages: ChatMessage[]): Promise<string> {

const res = await groq.chat.completions.create({

model: 'llama-3.3-70b-versatile',

messages,

max_tokens: 500,

});

return res.choices[0].message.content ?? '';

}

✅ Senior engineer tip That function above is not embarrassing. It is correct. Don't wrap it in a class. Don't inject it. Don't abstract it. You have one AI call. Write it directly where you need it. Extract it when you have three call sites.

## 1.3 — Folder Structure

Flat. Simple. Navigable. No barrel files. No index.ts re-exports yet.

lingua-ai/

├── apps/

│   ├── web/                  (Next.js)

│   │   ├── app/

│   │   │   ├── page.tsx      (landing)

│   │   │   ├── login/page.tsx

│   │   │   ├── register/page.tsx

│   │   │   ├── dashboard/page.tsx

│   │   │   └── session/

│   │   │       ├── new/page.tsx

│   │   │       └── [id]/page.tsx

│   │   ├── components/

│   │   │   ├── ChatMessage.tsx

│   │   │   ├── MessageInput.tsx

│   │   │   └── SessionCard.tsx

│   │   └── lib/

│   │       └── api.ts        (typed fetch wrapper)

│   │

│   └── api/                  (Hono + Bun)

│       ├── src/

│       │   ├── index.ts      (server entry)

│       │   ├── routes/

│       │   │   ├── auth.ts

│       │   │   ├── sessions.ts

│       │   │   └── chat.ts   (POST /chat — the main route)

│       │   ├── db/

│       │   │   ├── schema.ts

│       │   │   └── client.ts

│       │   └── lib/

│       │       └── groq.ts   (the simple function above)

│

└── package.json              (workspace root)

⚠️ Warning No 'services/' folder. No 'agents/' folder. No 'orchestrator/'. No 'middleware/' yet. These don't exist because you don't have the problems they solve. Add them in Phase 2 when you have multiple routes needing auth.

## 1.4 — Database Schema (Phase 1)

Four tables. No more.

users          (id, email, password_hash, display_name, created_at)

sessions       (id, user_id, language, level, status, started_at, ended_at)

messages       (id, session_id, role, content, created_at)

-- That's it. Don't add columns you don't use yet.

✅ Senior engineer tip The temptation is to add columns like 'grammar_score', 'weakness_tags', 'persona_context' right now 'so you don't need to migrate later'. Resist this. Unused columns are technical debt. Add them in the phase that needs them.

## 1.5 — Tech Stack Decisions

| Decision | Reason |
| --- | --- |
| Next.js 14 (App Router) | Industry standard. Zero justification needed in interviews. App Router is current best practice. |
| Tailwind CSS + shadcn/ui | Fast iteration. shadcn gives accessible components without the bundle of a component library. |
| Hono on Bun | Bun is genuinely fast. Hono is typed and lightweight. Together they're a strong interview talking point. |
| Drizzle ORM | TypeScript-native. SQL-close syntax. Migrations are real SQL files. Easier to reason about than Prisma at scale. |
| Groq API | Free tier. ~500 tok/sec inference. OpenAI-compatible. Best free option available. |
| Supabase (Postgres) | Managed Postgres with a generous free tier. Instant setup. No DevOps needed. |
| Vercel + Railway | Vercel for Next.js (zero config), Railway for Hono/Bun. Both have free tiers. |
| JWT in localStorage | Simple. Correct for Phase 1. Not production-grade — you'll know when to upgrade. |

## 1.6 — What Recruiters Care About in Phase 1

- Can you design a clean database schema? (Yes — 4 tables, correct relationships)

- Do you understand full-stack TypeScript? (Yes — typed API client, typed routes, typed DB)

- Can you integrate a third-party AI API correctly? (Yes — Groq with proper error handling)

- Did you actually deploy it? (Yes — live URL is non-negotiable)

- Can you explain why you kept it simple? (Yes — 'I scoped for the problem I had, not the problem I imagined')

| Phase 2 | Streaming + Scenario System Make it feel like a real product. Add real-time response streaming and AI-generated personas. |
| --- | --- |

Phase 2 has two distinct improvements: streaming responses (which makes the product feel dramatically better) and the scenario system (which makes it actually interesting to use). Both are justified by the Phase 1 product feeling slow and generic.

🎯 Phase 2 Definition of Done User sees AI tokens appearing word by word. User selects or describes a scenario (café ordering, job interview, etc.) and gets a generated persona. The experience feels like a real product, not a prototype.

## 2.1 — What to Build

### WebSocket Layer (Now Justified)

In Phase 1, HTTP was correct. In Phase 2, streaming requires a persistent connection. This is the right moment to introduce WebSockets — not because they're cool, but because they solve the streaming problem.

- WebSocket server in Hono (built-in Bun WebSocket support)

- Client-side SessionWebSocket class managing connection + reconnection

- Typed message protocol: ClientMessage and ServerMessage union types

- Simple heartbeat ping/pong to detect dropped connections

- Replace POST /chat with WebSocket message handling

📌 Architecture note Keep HTTP routes for everything except real-time chat. Session creation, user registration, session history — these stay HTTP. Only the chat itself moves to WebSocket.

### Streaming Responses

- Switch Groq call to streaming mode (stream: true)

- Forward each token as an 'ai_token' WebSocket message

- Frontend accumulates tokens into a growing string

- Blinking cursor at end of in-progress message

- Finalize message in DB only when stream completes

### Scenario Agent (First Real 'Agent')

Your first TypeScript 'agent' class — but keep it simple. One class, one method, one responsibility.

class ScenarioAgent {

async generate(request: string, language: string, level: string): Promise<ScenarioContext> {

// One Groq call. Returns persona + system prompt + opening line.

// That's it. No base class. No injection. Just a class with one method.

}

}

⚠️ Warning Do NOT create a BaseAgent class yet. Do NOT inject the Groq client. Do NOT create an AgentFactory. You have one agent. Write it directly. The abstraction tax is not worth it with one agent.

## 2.2 — Architecture Upgrade

Phase 2 is when you add a middleware folder and extract the auth check, because now multiple routes need it.

### Folder Structure Evolution

apps/api/src/

├── index.ts

├── routes/

│   ├── auth.ts

│   ├── sessions.ts

│   ├── chat.ts           ← now handles WS upgrade too

│   └── websocket.ts      ← NEW: WS message router

├── agents/               ← NEW folder (earned by having an agent)

│   └── scenario.agent.ts

├── db/

│   ├── schema.ts         ← add scenario_context column to sessions

│   └── client.ts

├── middleware/           ← NEW: only because 3+ routes need auth now

│   └── auth.ts

└── lib/

├── groq.ts           ← upgraded to support streaming

└── websocket.ts      ← NEW: WS session map + send helpers

## 2.3 — Database Evolution

-- Add to sessions table:

ALTER TABLE sessions ADD COLUMN scenario_context JSONB;

-- That's the only migration for Phase 2.

-- scenario_context stores the generated persona as JSON.

-- No new tables needed.

## 2.4 — What NOT to Build Yet

🚫 Do NOT build yet Do NOT build a ConversationAgent, FeedbackAgent, or MemoryAgent. You don't have the problems they solve. The scenario agent is the only agent justified in Phase 2.

🚫 Do NOT build yet Do NOT add ElevenLabs TTS yet. Voice is Phase 3. Adding TTS without STT gives you a broken half-experience.

🚫 Do NOT build yet Do NOT add a session orchestrator class. You have one active conversation per WebSocket connection. The connection IS the orchestrator.

## 2.5 — What Recruiters Care About in Phase 2

- Can you design and implement a WebSocket protocol? Strong signal.

- Do you understand streaming APIs (SSE/chunked responses)? Yes.

- Can you prompt-engineer a persona generation system? Product thinking.

- Did you introduce abstractions at the right time? Yes — WebSocket + Agent only when justified.

| Phase 3 | Voice Pipeline Speech-to-text and text-to-speech. The rare skill that almost no portfolio project has. |
| --- | --- |

Voice is Phase 3 because it requires the WebSocket infrastructure from Phase 2, and because building voice before streaming would create a broken experience. The dependency order is: HTTP → Streaming → Voice. Respect it.

🎯 Phase 3 Definition of Done User clicks a microphone button, speaks in their target language, sees the transcript appear, hears the AI respond via synthesized voice. The full loop works end-to-end without touching a keyboard.

## 3.1 — Voice Stack Decision

| Component | Decision + Reason |
| --- | --- |
| STT: Groq Whisper API | Same API key as your LLM. No self-hosting. Free tier includes 2,000 minutes/day. This is the correct choice — no DevOps, no GPU management. |
| TTS Phase 3a: Web Speech API | Browser-native. Zero cost. Zero latency overhead. Works offline. Language-aware. Perfect for Phase 3a. |
| TTS Phase 3b: ElevenLabs | Upgrade after Web Speech API is proven. Free tier: 10k chars/month. Realistic voices. Add as environment-variable switch. |
| NO: Piper TTS self-hosted | Adds Docker, GPU considerations, model management. Costs more engineering than it's worth for a portfolio demo. |
| NO: Faster Whisper local | Same issue. Self-hosting STT is legitimate in production. For a portfolio, the Groq API is identical in quality with zero ops cost. |

## 3.2 — What to Build

### Backend: STT Service

- Receive base64-encoded audio chunks from WebSocket

- Decode to binary, send to Groq Whisper API as multipart form

- Return transcript string via 'stt_result' WebSocket message

- Extract as a dedicated function (not a class — you have one function)

// apps/api/src/lib/stt.ts

export async function transcribeAudio(audioBase64: string, lang: string): Promise<string> {

const blob = base64ToBlob(audioBase64);

const form = new FormData();

form.append('file', blob, 'audio.webm');

form.append('model', 'whisper-large-v3');

form.append('language', lang);

const res = await fetch('https://api.groq.com/openai/v1/audio/transcriptions', {

method: 'POST', headers: { Authorization: `Bearer ${GROQ_KEY}` }, body: form

});

return (await res.json()).text;

}

### Frontend: Audio Capture

- useAudioCapture hook — handles permission request, AudioContext, MediaStream

- AudioWorklet processor — captures PCM at 16kHz, sends 250ms chunks

- Push-to-talk mode — hold button to record, release to send

- Audio level visualizer — simple animated bar reacting to mic input

- Handle permission denied gracefully with helpful UI message

### Frontend: TTS

- useSpeechSynthesis hook — wraps Web Speech API

- Select voice by language code (es-ES, fr-FR, etc.)

- Speak AI response when message completes (not while streaming)

- Mute toggle — persist preference in localStorage

### Voice UI

- Mic button (push-to-talk) alongside text input

- Visual states: idle → recording → processing → responding

- Show 'Listening...' during recording, 'Transcribing...' during STT

- Mode toggle: text mode vs voice mode

## 3.3 — Folder Structure Evolution

apps/api/src/

├── routes/

│   └── websocket.ts      ← add audio message handling

├── agents/

│   └── scenario.agent.ts

├── lib/

│   ├── groq.ts

│   ├── stt.ts            ← NEW: Whisper transcription function

│   └── websocket.ts

└── middleware/

apps/web/src/

├── hooks/

│   ├── useAudioCapture.ts   ← NEW

│   ├── useSpeechSynthesis.ts ← NEW

│   └── useSession.ts

└── components/

└── VoiceControls.tsx    ← NEW

## 3.4 — What NOT to Build Yet

🚫 Do NOT build yet Do NOT add ElevenLabs in Phase 3a. Get the full voice loop working with Web Speech API first. Add ElevenLabs as a Phase 3b upgrade once the pipeline is proven.

🚫 Do NOT build yet Do NOT do server-side TTS. Browser TTS is faster (no round-trip), free, and sufficient for the demo. Only move to server-side TTS if voice quality becomes a blocking issue.

🚫 Do NOT build yet Do NOT add pronunciation scoring. That requires a dedicated pronunciation API (Azure Speech Services), a separate scoring pipeline, and UI to display phoneme-level results. It is a Phase 5 or Phase 6 feature. Not now.

## 3.5 — What Recruiters Care About in Phase 3

- Have you worked with real-time audio in the browser? AudioWorklet is advanced — strong signal.

- Can you integrate a speech API correctly? Multipart form, binary audio handling.

- Do you understand the full voice loop? The end-to-end flow is the talking point.

- Can you explain the latency tradeoffs? STT latency, streaming LLM, TTS delay.

| Phase 4 | Memory + Feedback System Make the system actually learn about the user. Transform it from a chatbot into a tutor. |
| --- | --- |

Phase 4 is what separates a demo from a product. The memory system means the AI knows what the user struggles with. The feedback system means each session has a concrete takeaway. Both are justified because users now have enough sessions to have meaningful history.

🎯 Phase 4 Definition of Done After 3+ sessions, the AI adapts its corrections to the user's known weaknesses. After each session, the user gets a structured report (grammar score, fluency score, corrections, suggestions). The dashboard shows progress over time.

## 4.1 — What to Build

### Feedback Agent (Now Justified)

This is the second agent. Now you have two. Now a BaseAgent class starts to make sense — but only if the shared behavior is real, not invented.

// The shared behavior is just the Groq call setup.

// Extract it if and only if both agents repeat the same setup code.

class FeedbackAgent {

async analyze(transcript: Message[], language: string, level: string): Promise<FeedbackReport> {

// One Groq call with the full transcript.

// Returns JSON: { grammarScore, fluencyScore, corrections[], suggestions[], weaknessTags[] }

// Uses the FAST model (llama3-8b-8192) — cheaper, faster, sufficient for analysis.

}

}

### Memory System

- New DB table: user_memory (user_id, language, weakness_tags JSONB, session_count, avg_scores)

- After each session, FeedbackAgent extracts weakness_tags (e.g., 'past_tense', 'gender_agreement')

- MemoryService (not agent — it's just DB reads/writes) updates the table

- ConversationAgent injects top-3 weakness tags into the system prompt

- This is the memory system. It is a JSON column and a WHERE clause. No vector DB.

✅ Senior engineer tip 'Memory system' sounds complex. It is a JSONB column with a running tally of error tags. That's it. The power comes from injecting it into the system prompt intelligently. Keep the storage dead simple.

### Structured Feedback Report

- Post-session feedback page with score cards (grammar / fluency / vocabulary)

- Corrections list: original → corrected with brief explanation

- Suggestions: 2–3 actionable things to practice

- Weakness tags: displayed as chips on the user's profile page

### Progress Dashboard

- Line chart showing grammar/fluency/vocabulary scores over sessions (Recharts)

- Weakness frequency breakdown — what errors appear most often

- Total sessions, total practice time

- Per-language breakdown (if user practices multiple languages)

### ConversationAgent (Now Justified)

With memory injection, the chat logic is complex enough to warrant its own class. Extract it now.

class ConversationAgent {

async respond(messages: Message[], scenario: ScenarioContext, memory: UserMemory | null) {

// Build system prompt: scenario.systemPrompt + memory injection

// Return async generator for streaming

}

}

## 4.2 — Database Evolution

-- New tables for Phase 4:

CREATE TABLE feedback_reports (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

session_id UUID REFERENCES sessions(id),

grammar_score REAL, fluency_score REAL, vocabulary_score REAL,

corrections JSONB DEFAULT '[]',

suggestions JSONB DEFAULT '[]',

weakness_tags JSONB DEFAULT '[]',

created_at TIMESTAMP DEFAULT NOW()

);

CREATE TABLE user_memory (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

user_id UUID REFERENCES users(id),

language TEXT NOT NULL,

weakness_tags JSONB DEFAULT '{}',  -- { 'past_tense': 5, 'gender': 3 }

total_sessions INTEGER DEFAULT 0,

avg_grammar_score REAL DEFAULT 0,

UNIQUE(user_id, language)

);

## 4.3 — Folder Structure Evolution

apps/api/src/

├── agents/

│   ├── scenario.agent.ts

│   ├── conversation.agent.ts  ← NEW (extracted from websocket handler)

│   └── feedback.agent.ts      ← NEW

├── services/               ← NEW folder (earned: DB logic separated from agents)

│   ├── memory.service.ts   ← read/write user_memory table

│   └── session.service.ts  ← session CRUD (extracted from routes)

├── routes/

│   ├── auth.ts

│   ├── sessions.ts

│   └── websocket.ts

├── db/

│   └── schema.ts           ← add feedback_reports, user_memory

├── middleware/

│   └── auth.ts

└── lib/

├── groq.ts

└── stt.ts

## 4.4 — When to Add a BaseAgent

Now. With three agents, the pattern is clear. Extract ONLY the shared Groq client setup. Do not create complex inheritance chains.

// apps/api/src/agents/base.agent.ts

export abstract class BaseAgent {

protected async call(messages: ChatMsg[], fast = false): Promise<string> {

return groqCall(messages, { model: fast ? FAST_MODEL : DEFAULT_MODEL });

}

protected async *stream(messages: ChatMsg[]): AsyncGenerator<string> {

yield* groqStream(messages);

}

}

// That's it. Two methods. No more.

## 4.5 — What NOT to Build Yet

🚫 Do NOT build yet Do NOT add RAG. The memory system works with a JSONB column. RAG is for retrieving external documents at scale — you don't have a document corpus. Build RAG when you have real content to retrieve.

🚫 Do NOT build yet Do NOT add Redis. Your memory is loaded once per session from Postgres and injected into the prompt. The latency is measured in milliseconds. Redis adds infrastructure with zero measurable benefit here.

## 4.6 — What Recruiters Care About in Phase 4

- Can you design a personalization system? Strong product thinking signal.

- Do you understand prompt engineering for memory injection? Shows practical AI knowledge.

- Can you build structured output from an LLM (JSON feedback reports)? Important AI skill.

- Can you design a running-average system without overcomplicating it? Engineering maturity.

| Phase 5 | Polish + Production Hardening The work most developers skip. The work that separates portfolios from side projects. |
| --- | --- |

Phase 5 is not glamorous. It is the phase where you handle errors properly, write the tests that prove your agents work, produce the documentation that makes you look like a senior engineer, and record the demo that makes recruiters actually watch.

🎯 Phase 5 Definition of Done Zero silent errors. Rate-limit handling with user-visible messages. WebSocket reconnection with backoff. 70%+ test coverage on agent logic. Live demo account. README with architecture diagram and Loom video. Custom domain.

## 5.1 — Error Handling

- Global error boundary in Next.js (app/error.tsx)

- WebSocket auto-reconnect with exponential backoff (1s, 2s, 4s, 8s, max 30s)

- Groq rate limit detection: catch 429 responses, show user-friendly message

- Session recovery: if WS disconnects mid-session, reconnect and continue

- Zod validation on all incoming WebSocket messages — reject malformed input

- Typed error classes in backend (AppError, AuthError, NotFoundError)

## 5.2 — Testing Strategy

Test the things that can be wrong invisibly. Don't test the things that break loudly.

| What to Test | How |
| --- | --- |
| Agent unit tests | Mock Groq responses. Verify ScenarioAgent returns valid JSON. Verify FeedbackAgent scores are clamped 0-10. Verify ConversationAgent injects memory correctly. |
| Service unit tests | Test MemoryService running-average calculation. Test session status transitions. |
| Route integration tests | Test auth routes with real test DB. Test session creation/retrieval. |
| E2E tests (Playwright) | Register → start session → send message → end session → view feedback. This is your smoke test. |
| What NOT to test | Don't test shadcn/ui components. Don't test Drizzle schema. Don't test Groq's API. Test your code, not your dependencies. |

## 5.3 — Documentation (Non-Negotiable)

- README.md: Live demo link, Loom video embed, 5-minute local setup

- ARCHITECTURE.md: Mermaid diagram of the system, phase evolution notes

- DECISIONS.md: Why Hono over Express, why Bun, why Groq, why plain agents over frameworks

- API.md: All routes with request/response shapes and auth requirements

✅ Senior engineer tip DECISIONS.md is the most underrated portfolio document. It shows you made deliberate choices, not accidental ones. Interviewers read it. Write it.

## 5.4 — Portfolio Presentation

- Record a 2-minute Loom: voice conversation → live transcript → feedback report → dashboard

- Seed script: populates a demo account with 10 realistic sessions across 3 languages

- 'Try Demo' button on landing page — no registration required for demo account

- Custom subdomain: tutor.yourdomain.com — costs $12/year, worth every penny

- Ensure demo account Groq quota doesn't run out — add a request counter and fallback message

## 5.5 — What Recruiters Care About in Phase 5

- Is there a live URL? Non-negotiable for senior engineering roles.

- Is there a Loom? Most engineers don't have one. Instant differentiation.

- Does it handle errors gracefully? Shows production thinking.

- Are there tests? Shows you know what to test and what not to.

- Is the README a single-source-of-truth? Shows documentation discipline.

# 6. When to Add Advanced Features

## 6.1 — RAG: When and How

RAG (Retrieval Augmented Generation) solves this problem: your AI is giving generic grammar explanations, but you have a library of structured grammar lessons that would make explanations better. If you don't have that library, you don't have the problem RAG solves.

| Condition | Detail |
| --- | --- |
| When you have a corpus | 50+ grammar lesson documents, vocabulary lists, or language reference materials that would genuinely improve responses. |
| When retrieval fails | Users getting wrong explanations that correct reference material would fix. |
| When prompt injection is enough | Phase 4 memory injection already personalizes responses well. RAG is only justified if you need external document lookup beyond what fits in a prompt. |
| The correct stack when ready | pgvector (add to existing Supabase), OpenAI text-embedding-3-small for embeddings, simple cosine similarity query. No Pinecone needed at this scale. |
| The correct abstraction | One function: getRelevantContext(query, language) → string. Inject into system prompt. No RAG 'agent'. No RAG 'service'. One function. |

⚠️ Warning Do NOT add RAG to your portfolio roadmap as a planned feature. Only add it if you encounter the real problem. Planned RAG that you build in advance is over-engineering. Real RAG built because retrieval is failing is good engineering.

## 6.2 — Redis: When and How

Redis makes sense when: (1) your Postgres queries are measurably slow under load, or (2) you need to share WebSocket session state across multiple backend processes. You'll hit neither condition at portfolio scale.

// The 'Redis' you actually need is this:

const activeSessions = new Map<string, SessionContext>();

// This is Redis for one process. It works until you have 1,000+ concurrent users.

// You won't. Don't add Redis.

## 6.3 — Multi-Provider AI: When and How

You need a provider abstraction when you have two providers. Not before.

// Phase 1-5: Direct Groq calls. No abstraction needed.

const result = await groqClient.chat.completions.create({...});

// If you add Ollama for local inference:

interface AIProvider { complete(messages): Promise<string>; }

class GroqProvider implements AIProvider { ... }

class OllamaProvider implements AIProvider { ... }

// Build the interface at the moment you add the second provider. Not before.

## 6.4 — ElevenLabs: When and How

Upgrade from Web Speech API to ElevenLabs when voice quality becomes a real constraint on your demo — i.e., when someone listens to it and says 'that voice is off-putting'. Web Speech API is genuinely usable for many languages.

- Gate behind TTS_PROVIDER env var: BROWSER | ELEVENLABS

- Keep Web Speech API as fallback for quota exhaustion

- Map language → ElevenLabs voice ID in a config file

- Play audio blob through AudioContext (not HTML audio element — gives you volume control)

## 6.5 — Pronunciation Scoring: Honest Assessment

Pronunciation scoring is genuinely interesting engineering. It requires Azure Speech Services (the only good free option with phoneme-level feedback), a separate scoring pipeline, and UI to display per-phoneme accuracy. The work is real and defensible. However:

- It adds 1–2 weeks of engineering time

- Azure free tier is limited (5 hours/month)

- Most interviewers will not know enough about phonetics to evaluate the output

- The same time invested in polishing Phases 1–4 has higher recruiter ROI

🤔 Honest Recommendation Skip pronunciation scoring unless you specifically want to work in EdTech or speech AI. It is interesting but narrow. For a general full-stack AI portfolio, the memory + feedback system is more universally impressive.

# 7. Architecture Evolution Summary

## 7.1 — Backend Complexity Over Time

| Phase | What Changed | Size Signal |
| --- | --- | --- |
| Phase 1 | 3 routes. 1 Groq function. 4 DB tables. No classes. | Flat files. ~500 lines total backend. |
| Phase 2 | Add WebSocket route. Add ScenarioAgent class. Add middleware/auth. | ~800 lines. First class introduced. |
| Phase 3 | Add STT function. Add audio WebSocket messages. Add VoiceControls hook. | ~1,100 lines. No new backend architecture. |
| Phase 4 | Add 2 agents. Add services/ folder. Add 2 DB tables. Add BaseAgent. | ~1,600 lines. Services layer justified. |
| Phase 5 | Add tests. Add error classes. Add reconnection logic. No new features. | ~2,200 lines with tests. Architecture stable. |

## 7.2 — The Right Abstraction Timeline

| Abstraction | When to Add It |
| --- | --- |
| Extract Groq function | Phase 1 — Day 1. Even one call deserves a function. |
| Add auth middleware | Phase 2 — when 3 routes need auth. |
| Create first agent class | Phase 2 — ScenarioAgent. Named class for named responsibility. |
| Add services/ folder | Phase 4 — when DB logic repeats in agents and routes. |
| Add BaseAgent | Phase 4 — when 3 agents share setup code. |
| Add type-safe WS protocol | Phase 2 — typed union types from day 1 of WebSockets. |
| Add error class hierarchy | Phase 5 — when multiple routes need consistent error shapes. |
| Add AI provider interface | If/when you add a second AI provider. Not before. |
| Add Redis | If/when you deploy multiple backend instances. Not before. |
| Add RAG | If/when you have a real document corpus to retrieve from. |

## 7.3 — Database Evolution Summary

| Phase | Schema Change | Note |
| --- | --- | --- |
| Phase 1 | users, sessions, messages | 4 tables. Clean. Minimal. |
| Phase 2 | sessions.scenario_context (JSONB column added) | 1 column. No new tables. |
| Phase 3 | No schema changes — audio processed in memory | 0 changes. |
| Phase 4 | feedback_reports, user_memory | +2 tables. Both justified. |
| Future | embeddings (if RAG added), tts_cache (if ElevenLabs) | Only if built. |

# 8. Interview Preparation

## 8.1 — Questions You Will Be Asked

| Question | Strong Answer | Why It Works |
| --- | --- | --- |
| Why no Mastra/LangChain? | I evaluated them. Mastra is immature — I'd be on the hook for framework bugs I can't debug. Plain TypeScript agents mean I own every line and can explain every decision. That's more valuable at this stage. | Shows engineering judgment. |
| How does the memory system work? | After each session, the feedback agent extracts weakness tags from the transcript. They're stored as a JSON object keyed by tag name with frequency counts. Before each conversation, I load the top 3 most frequent tags and inject them into the system prompt as additional context. | Shows practical AI knowledge. |
| Why Groq over OpenAI? | Free tier covers the entire demo. Inference speed is ~8x faster than GPT-4o (which matters for streaming). The API is OpenAI-compatible, so switching costs zero refactoring. | Shows cost awareness + pragmatism. |
| How does the voice pipeline work? | User speaks → AudioWorklet captures PCM at 16kHz → chunks sent via WebSocket → Groq Whisper transcribes → transcript sent to LLM → response streams back → Web Speech API speaks it. End-to-end in 1-2 seconds. | Shows systems thinking. |
| How would you scale this? | Today: in-memory session state is fine for a single server. To scale horizontally: move session state to Redis, use sticky sessions or pub/sub for WebSocket routing, move feedback generation to a job queue. I designed the DB schema to make these non-breaking additions. | Shows scale awareness without lying. |
| What would you do differently? | I'd write the typed WebSocket protocol from Day 1 instead of adding it in Phase 2. I'd also write a seed script earlier — demoing with real data is much better than an empty state. | Shows reflection and honesty. |

## 8.2 — Resume Bullet (Exact Wording)

📄 Copy This Resume Bullet Built a real-time AI language tutoring platform using Next.js, Hono/Bun, Groq (LLaMA 3 + Whisper), and WebSockets. Designed a multi-phase architecture with progressive complexity: text chat → streaming → voice pipeline → memory-aware personalization. Engineered a post-session NLP feedback system (grammar/fluency/vocabulary scoring) and a running-weakness-tag memory model that adapts AI responses across sessions. Deployed on Vercel + Railway with PostgreSQL and full CI/CD.

## 8.3 — Red Flags to Avoid

- Saying 'I used X because it was popular' — always have a technical reason

- Having 'Future: RAG' placeholder code that's visibly empty

- Saying the project 'scales to millions of users' — be honest about current limits

- Unable to explain any dependency — if you use it, you must understand it

- No live demo — this is an immediate deduction for senior roles

- No tests at all — at minimum, test your agent output parsing

- A codebase that can only be run locally — deployment is non-negotiable

# 9. Phase Completion Checklists

## Phase 1 — Ready to Move Forward When:

- Live URL accessible without any local setup

- User can register, login, have a conversation, log out, log back in and see history

- AI responses actually make sense in the target language

- No console errors in production

- Database has at least 5 real test conversations from you using it

- GitHub Actions runs lint + typecheck on every PR

## Phase 2 — Ready to Move Forward When:

- Streaming is visible — tokens appear one by one, not all at once

- Scenario generation produces distinct, realistic personas

- WebSocket disconnection is handled — user sees a message, not a broken UI

- Typed WS message protocol exists in shared package

- You've tested the scenario system with 5+ different scenario requests

## Phase 3 — Ready to Move Forward When:

- Full voice loop works end-to-end in Chrome and Firefox

- Push-to-talk UX is smooth — no accidental recordings

- STT accurately transcribes your target test language

- TTS voice matches the language (not English voice speaking Spanish)

- Microphone permission denial shows a helpful, recoverable error

- Voice mode and text mode are both functional independently

## Phase 4 — Ready to Move Forward When:

- Feedback report renders correctly after a completed session

- Scores are reasonable (not always 10/10, not always 0/10)

- Weakness tags accumulate across multiple sessions correctly

- Dashboard progress chart shows real data from real sessions

- Memory injection is visibly affecting AI responses (test by making the same mistake 3 times)

## Phase 5 — The Project Is Done When:

- Demo account is seeded with realistic history across 3 languages

- 'Try Demo' button on landing page works without registration

- Loom video recorded and embedded in README

- DECISIONS.md explains every major tech choice with a concrete reason

- Playwright E2E test covers the core happy path

- Agent unit tests cover output parsing and error cases

- Custom domain is live

- You can demo it on a phone with spotty wifi without it breaking

The Single Most Important Rule

A deployed, working, boring Phase 1 beats a complex, unfinished Phase 4 every time.

Build the thing. Ship it. Then make it better. That is the entire philosophy.